Daily Scrum Meeting Minutes

Date: 11/6/2024
Attendees: Angie Martinez, Jesus Elespuru, Steven Luque, Christopher Perez, Darniel Padron

Start time: 8:00 PM
End time:  9:00 PM

Student 1: Angie Martinez

- What have you done since the last scrum meeting?

  - Continue testing the ML algorithms using the data collected from the BBC mission

- What is planned to be done until the next scrum meeting?

  - Finish testing the ML algorithms using the data collected from the BBC mission

- What are the hurdles?

  - Time management, exams

Student 2: Jesus Elespuru

- What have you done since the last scrum meeting?

  - Work on developing a new case for the raspberry pi

- What is planned to be done until the next scrum meeting?

  - Continue to work on the new case

- What are the hurdles?

  - Time management

Student 3: Steven Luque

- What have you done since the last scrum meeting?

  - Talked to team member about standoffs

- What is planned to be done until the next scrum meeting?

  - Work on standoff

- What are the hurdles?

  - Physics exam

Student 4: Christopher Perez

- What have you done since the last scrum meeting?

  - Got the status monitor working and finished taking power draw measurements.

- What is planned to be done until the next scrum meeting?

  - Test ways to give the Pi a connection to the internet, acquire access to the dashboard development, test Pi’s temperature increase in the case when in the sun, discuss case fan options with Dr. Reis, discuss potential future use of the unused wires to determine if they should be heat-shrinked or waterproof-heat-shrinked, discuss how the Pi will be suspended within the case, discuss the placement of the batteries relative to the planned case fan opening, and confirm the layout of the case to finalize the case fan mounting bracket design.

- What are the hurdles?

  - Unresponsiveness of Clearpath Robotics and imperfect recollection of my efforts to connect the Pi to the Internet.

Student 5: Darniel Padron

- What have you done since the last scrum meeting?

  - Meet with the team and discuss materials

- What is planned to be done until the next scrum meeting?

  - Continue to work on fixes and accommodations

- What are the hurdles?

  - Time management