Daily Scrum Meeting Minutes

Date: 11/7/2024
Attendees: Angie Martinez, Jesus Elespuru, Steven Luque, Christopher Perez, Darniel Padron

Start time: 7:00 PM
End time:  8:00 PM

Student 1: Angie Martinez

- What have you done since the last scrum meeting?

  - Finish testing the ML algorithms using the data collected from the BBC mission

- What is planned to be done until the next scrum meeting?

  - Start looking at results from the algorithm and begin analysis

- What are the hurdles?

  - Time management, exams

Student 2: Jesus Elespuru

- What have you done since the last scrum meeting?

  - Work on finalizing the case for the raspberry pi

- What is planned to be done until the next scrum meeting?

  - Finalize case internals, which includes organization and wiring

- What are the hurdles?

  - Time Management

Student 3: Steven Luque

- What have you done since the last scrum meeting?

  - No progress on my end

- What is planned to be done until the next scrum meeting?

  - Help finalize internals after exam tomorrow

- What are the hurdles?

  - Time and physics exam

Student 4: Christopher Perez

- What have you done since the last scrum meeting?

  - Confirmed connecting to both FIU_WiFi and FIU_SECUREWiFi is possible, recommended and provided instructions on how to connect to FIU_WiFi more seamlessly, discussed the future acquisition of batteries for the Heron USV, took further measurements of the cables coming out of the display to avoid interferences with the case fan mounting bracket, and completed my report on the power draw and battery life calculations.

- What is planned to be done until the next scrum meeting?

  - Find alternatives for unsupported terminal-command method-equivalents within the RaspberryPiVcgencmd Python package, acquire access to the dashboard development, test Pi’s temperature increase in the case when in the sun, discuss case fan options with Dr. Reis, discuss potential future use of the unused wires to determine if they should be heat-shrinked or waterproof-heat-shrinked, discuss how the Pi will be suspended within the case, discuss the placement of the batteries relative to the planned case fan opening, and confirm the layout of the case to finalize the case fan mounting bracket design.

- What are the hurdles?

  - Sleep deprivation from completing my report on the power draw and battery life calculations.

Student 5: Darniel Padron

- What have you done since the last scrum meeting?

  - Meet with the team and discuss materials

- What is planned to be done until the next scrum meeting?

  - Continue to work on fixes and accommodations

- What are the hurdles?

  - Time management