Daily Scrum Meeting Minutes

Date: 11/8/2024
Attendees: Angie Martinez, Jesus Elespuru, Steven Luque, Christopher Perez, Darniel Padron

Start time: 8:00PM
End time:  9:00PM

Student 1: Angie Martinez

- What have you done since the last scrum meeting?

  - Start looking at results and begin analysis

- What is planned to be done until the next scrum meeting?

  - Continue researching analysis of water quality data

- What are the hurdles?

  - Time management, exams

Student 2: Jesus Elespuru

- What have you done since the last scrum meeting?

  - Work on the internals of the case and plan new internal structure

- What is planned to be done until the next scrum meeting?

  - Work on internals of the case

- What are the hurdles?

  - Time management

Student 3: Steven Luque

- What have you done since the last scrum meeting?

  - Attempted to organize the internals, picked up Pi standoffs, and was there for battery testing.

- What is planned to be done until the next scrum meeting?

  - Drill holes into the Pi standoff base

- What are the hurdles?

  - Time

Student 4: Christopher Perez

- What have you done since the last scrum meeting?

  - Confirmed connecting to both FIU_WiFi and FIU_SECUREWiFi is possible, recommended and provided instructions on how to connect to FIU_WiFi more seamlessly, discussed the future acquisition of batteries for the Heron USV, took further measurements of the cables coming out of the display to avoid interferences with the case fan mounting bracket, and completed my report on the power draw and battery life calculations.

- What is planned to be done until the next scrum meeting?

  - Find alternatives for unsupported terminal-command method-equivalents within the RaspberryPiVcgencmd Python package, acquire access to the dashboard development, test Pi’s temperature increase in the case when in the sun, discuss case fan options with Dr. Reis, discuss potential future use of the unused wires to determine if they should be heat-shrinked or waterproof-heat-shrinked, discuss how the Pi will be suspended within the case, discuss the placement of the batteries relative to the planned case fan opening, and confirm the layout of the case to finalize the case fan mounting bracket design.

- What are the hurdles?

  - Sleep deprivation from completing my report on the power draw and battery life calculations.

Student 5: Darniel Padron

- What have you done since the last scrum meeting?

  - Meet with the team and discuss materials

- What is planned to be done until the next scrum meeting?

  - Continue to work on fixes and accommodations

- What are the hurdles?

  - Time management