Daily Scrum Meeting Minutes

Date: 11/18/2024
Attendees: Angie Martinez, Jesus Elespuru, Steven Luque, Christopher Perez, Darniel Padron

Start time: 7:00PM
End time: 8:00 PM

Student 1: Angie Martinez

- What have you done since the last scrum meeting?

  - Finalize web application

- What is planned to be done until the next scrum meeting?

  - Finalize document

- What are the hurdles?

  - Time management

Student 2: Jesus Elespuru

- What have you done since the last scrum meeting?

  - Work on gps module

- What is planned to be done until the next scrum meeting?

  - Finalize GPS module

- What are the hurdles?

  - Time Management

Student 3: Steven Luque

- What have you done since the last scrum meeting?

  - Asked team lead what to do this week

- What is planned to be done until the next scrum meeting?

  - Prepare myself mentally

- What are the hurdles?

  - Time

Student 4: Christopher Perez

- Wh 4: Christopher Perez

- What have you done since the last scrum meeting?

  - Researched how to improve the usability of the status monitor for others and calculated the temperature the inside of the case would need to get to for thermal throttling to occur at idle.

- What is planned to be done until the next scrum meeting?

  - Retest the temperature increase of the Pi while in use in the case in the sun, acquire access to the dashboard development, find a suitable material to put in between the antenna and the zip ties that will hold up the flag, discuss case fan options with Dr. Reis, discuss how the Pi will be suspended within the case, discuss the placement of the batteries relative to the planned case fan opening, and confirm the layout of the case to finalize the case fan mounting bracket design.

- What are the hurdles?

  - Cool, cloudy, and rainy weather which prevents an accurate temperature increase test from being performed and responsibilities elsewhere.

Student 5: Darniel Padron

- What have you done since the last scrum meeting?

  - Meet with the team and discuss materials

- What is planned to be done until the next scrum meeting?

  - Continue to work on fixes and accommodations

- What are the hurdles?

  - Time management