Date: 09/03/2024

Attendees: Andres Benitez, Francesco Senese, Stefano Quiroga, Fabio Fernandez

Start time: 7:00pm

End time: 7:30pm

Daily Scrum Meeting – Cherry Clothing

Andres Benitez: Product Owner

•   What have you done since the last scrum meeting?

I have started to plan out the process of development for the web page based on the features discussed with the me.

•   What is planned to be done until the next scrum meeting?

I start researching about the how to start developing a web page front end as it will be our start point for development.

•   What are the hurdles?

I've been having difficulties with balancing work and studies.

Francesco Senese: Development Team

•    What have you done since the last scrum meeting?

I have started to learn about SQL for the development of the website’s database.

•    What is planned to be done until the next scrum meeting?

I will continue studying about SQL and PHP to connect the website to the database.

•    What are the hurdles?

Sleeping enough hours to be productive during the day.

Stefano Quiroga: Development Team

•   What have you done since the last scrum meeting?

I have partnered with the product owner to begin preparing different designs for the website’s frontend.

•   What is planned to be done until the next scrum meeting?

I will use the directions of the product owner to begin preparing sketches of the website’s design.

•   What are the hurdles?

I'm not having enough time to properly work on the project.

Fabio Fernandez: Development Team

•   What have you done since the last scrum meeting?

I began researching the about the different programming languages needed to develop a website.

•   What is planned to be done until the next scrum meeting?

I will start to learn the programming languages, HTML, CSS, JavaScript, for the development of the website.

•   What are the hurdles?

I've been having difficulties with balancing work and studies.