Date: 09/10/2024

Attendees: Andres Benitez, Francesco Senese, Stefano Quiroga, Fabio Fernandez

Start time: 6:00pm

End time: 6:30pm

Daily Scrum Meeting – Cherry Clothing

Andres Benitez: Product Owner

•   What have you done since the last scrum meeting?

I started to work on the navigation bar on top of the webpage by including the logo and researching how to work with divs to fit the rest of the buttons of the bar

•   What is planned to be done until the next scrum meeting?

I will continue working on the navigation bar to include functionality on the buttons, and then I will start creating the other screen files to start linking the buttons.

•   What are the hurdles?

I am having issues balancing work and studies.

Francesco Senese: Development Team

•   What have you done since the last scrum meeting?

I finished setting up the IDE for SQL.

•   What is planned to be done until the next scrum meeting?

I plan to finish setting up database server since it gave me some errors when running the IDE.

•   What are the hurdles?

I'm struggling finding time to dedicate to the project.

Stefano Quiroga: Development Team

•   What have you done since the last scrum meeting?

I continued with the setup of the SQL database server

•   What is planned to be done until the next scrum meeting?

I will continue with the development of the database.

•   What are the hurdles?

I'm not having enough time to properly work on the project.

Fabio Fernandez: Development Team

•   What have you done since the last scrum meeting?

Today i couldn’t meet with Andre’s but I continue working on the base until we meet and fix the issues that I have encountered.

•   What is planned to be done until the next scrum meeting?

I will plan a day with Andre’s and meet to fix the issues

•   What are the hurdles?

No hurdles as of now.