Date: 09/5/2024

Attendees: Andres Benitez, Francesco Senese, Stefano Quiroga, Fabio Fernandez

Start time: 6:00pm

End time: 6:30pm

Daily Scrum Meeting – Cherry Clothing

Andres Benitez: Product Owner

•   What have you done since the last scrum meeting?

I started to create the about us page to include more information about our project and our background.

•   What is planned to be done until the next scrum meeting?

I will continue to develop the about us page and will continue with our main page.

•   What are the hurdles?

I am having issues balancing work and studies.

Francesco Senese: Development Team

•   What have you done since the last scrum meeting?

I’ve been working on the data tables for the database.

•   What is planned to be done until the next scrum meeting?

I plan to do some research on how to continue.

•   What are the hurdles?

I'm struggling finding time to dedicate to the project.

Stefano Quiroga: Development Team

•   What have you done since the last scrum meeting?

I continued with my research

•   What is planned to be done until the next scrum meeting?

I will try to start elaborating on the product id#s.

•   What are the hurdles?

I'm not having enough time to properly work on the project.

Fabio Fernandez: Development Team

•   What have you done since the last scrum meeting?

I kept working on the development pf the profile page.

•   What is planned to be done until the next scrum meeting?

I will keep working with the development of the profile pages and thinking of staring with the website's footer to include easy navigation features.

•   What are the hurdles?

No hurdles as of now.