Date: 10/21/2024

Attendees: Andres Benitez, Francesco Senese, Stefano Quiroga, Fabio Fernandez

Start time: 7:00pm

End time: 7:30pm

Daily Scrum Meeting – Cherry Clothing

Andres Benitez: Product Owner

•   What have you done since the last scrum meeting?

I finished up the detailing of the main page and will start looking into the catalog page.

•   What is planned to be done until the next scrum meeting?

I plan a smooth transition into the connection of the backend and the frontend after finishing the catalog.

•   What are the hurdles?

I am having issues balancing work and studies.

Francesco Senese: Development Team

•   What have you done since the last scrum meeting?

I met up with my team to see the process we’ve made.

•   What is planned to be done until the next scrum meeting?

I plan to implement the excel table into the database.

•   What are the hurdles?

I'm struggling finding time to dedicate to the project.

Stefano Quiroga: Development Team

•   What have you done since the last scrum meeting?

I continued working on the table data assignment.

•   What is planned to be done until the next scrum meeting?

I will continue to work on that.

•   What are the hurdles?

I'm not having enough time to properly work on the project.

Fabio Fernandez: Development Team

•   What have you done since the last scrum meeting?

I prepared for the meeting with Andres to discuss the profile and shopping cart design.

•   What is planned to be done until the next scrum meeting?

I will meet with Andres to review the designs and gather feedback on potential new features to add.

•   What are the hurdles?

I am still struggling with time management, which makes it difficult to balance this project alongside other responsibilities.