Sprint Backlog Grooming Meeting Minutes: 60min

Project: Cherry Clothing

Attendees: Andres Benitez, Francesco Senese, Stefano Quiroga, Fabio Fernandez

Start time: 8:00pm

End time: 9:00pm

After discussion, the velocity of the team for the following spring was estimated to be 32h.

The product owner chose the following user stories to be done during the following sprint. They are ordered based on their priority.

- User story #1: As a developer, I will start writing the HTML code for the website’s main page, including the header and body of the main page.

- User story #2: As a developer, I will begin building the database based on the planned out features for the website.

- User story #3: As a developer, I will start testing out different designs for ease of navigation through the website.

- User story #4: As a developer, I will continuously update the github repository to include changes to the database on a timely manner.

- User Story #5: As a developer, I will continue to work on the user profile, catalog, and shopping cart screens.

- User Story #6: As a team leader, I will overview the project progress and report it and provide any needed support to the development team.

- User Story #7: As a developer, I will review the product screens and different feature functionality.

- User Story #8: As a developer, I will fill up the database with dummy data to test out the functionality on requests made by the user.

The team members indicated their willingness to work on the following user stories.

- Fabio Fernandez

  - User story #1: As a developer, I will start writing the HTML code for the website’s main page, including the header and body of the main page.

  - Estimated velocity: 4h.

  - User Story #5: As a developer, I will continue to work on the user profile, catalog, and shopping cart screens.

  - Estimated velocity: 4h.

- Francesco Senese

  - User story #4: As a developer, I will continuously update the github repository to include changes to the database on a timely manner.

  - Estimated velocity: 5h.

  - User Story #8: As a developer, I will fill up the database with dummy data to test out the functionality on requests made by the user.

  - Estimated velocity: 3h.

- Andres Benitez

  - User story #3: As a developer, I will start testing out different designs for ease of navigation through the website.

  - Estimated velocity: 6h.

  - User Story #6: As a team leader, I will overview the project progress and report it and provide any needed support to the development team.

  - Estimated velocity: 2h.

- Stefano Quiroga:

  - User story #2: As a developer, I will begin building the database out of the planned out features for the website.

  - Estimated velocity: 4h.

  - User Story #7: As a developer, I will review the product screens and different feature functionality.

  - Estimated velocity: 5h.