Sprint Backlog Grooming Meeting Minutes: 60min

Project: Cherry Clothing

Attendees: Andres Benitez, Francesco Senese, Stefano Quiroga, Fabio Fernandez

Start time: 8:00pm

End time: 9:00pm

After discussion, the velocity of the team for the following spring was estimated to be 32h.

The product owner chose the following user stories to be done during the following sprint. They are ordered based on their priority.

- User story #1: As a developer, I will finish up with the design of the user profile screens HTML framework.

- User story #2: As a developer I intend to work on handling missing values on the database.

- User story #3: As a developer, I will create the product screens for the website and add different designs to it.

- User story #4: As a developer, I will continue to plan out the features in the database, to support the features that will be included on the website.

- User Story #5: As a developer, I will review CSS designs of the webpage to confirm the design is consistent and user friendly throughout the webpage.

- User Story #6: As a developer, I will finish with the design of the main page, and continue with the development of cart and payment screens.

- User Story #7: As a developer I plan on creating unique product ID#s for each of our product on the store to properly introduce it on our database tables.

- User Story #8: As a developer, I am going to continue to review the documentation for JavaScript’s sequelize library to connect the backend with the frontend.

The team members indicated their willingness to work on the following user stories.

- Fabio Fernandez

  - User story #1: As a developer, I will finish up with the design of the user profile screens HTML framework.

  - Estimated velocity: 4h.

  - User Story #5: As a developer, I will review CSS designs of the webpage to confirm the design is consistent and user friendly throughout the webpage.

  - Estimated velocity: 4h.

- Francesco Senese

  - User story #4: As a developer, I will continue to plan out the features in the database, to support the features that will be included on the website.

  - Estimated velocity: 5h.

  - User Story #8: As a developer, I am going to continue to review the documentation for JavaScript’s sequelize library to connect the backend with the frontend.

  - Estimated velocity: 3h.

- Andres Benitez

  - User story #3: As a developer, I will create the product screens for the website and add different designs to it.

  - Estimated velocity: 6h.

  - User Story #6: As a developer, I will finish with the design of the main page, and continue with the development of cart and payment screens.

  - Estimated velocity: 2h.

- Stefano Quiroga:

  - User story #2: As a developer I intend to work on handling missing values on the database.

  - Estimated velocity: 4h.

  - User Story #7: As a developer, I will review the product screens and different feature functionality.

  - Estimated velocity: 5h.