Sprint Backlog Grooming Meeting Minutes: 60min

Project: Cherry Clothing

Attendees: Andres Benitez, Francesco Senese, Stefano Quiroga, Fabio Fernandez

Start time: 8:00pm

End time: 9:00pm

After discussion, the velocity of the team for the following spring was estimated to be 32h.

The product owner chose the following user stories to be done during the following sprint. They are ordered based on their priority.

- User story #1: As a developer, I will enhance the customization options in the profile section.

- User story #2: As a developer, I will start researching the utilities of React.js to connect the database with the website.

- User story #3: As a developer, I will go over the main page design to include as much details as possible and resolve any issues.

- User story #4: Complete the design phase for front-end and back-end integration.

- User Story #5: As a developer, I will add a summary view for items in the shopping cart.

- User Story #6: As a team leader, I will start planning the transition to the development of each of the features and make sure there are no tasks left to do for the front end and backend.

- User Story #7: As a developer I plan on creating unique product ID#s for each of our product on the store to properly introduce it on our database tables.

- User Story #8: Finalize database validation.I will ensure that all tables have been validated correctly, including establishing foreign key relationships, to maintain data integrity and prevent inconsistencies.

The team members indicated their willingness to work on the following user stories.

- Fabio Fernandez

  - User story #1: As a developer, I will enhance the customization options in the profile section.

  - Estimated velocity: 4h.

  - User Story #5: As a developer, I will add a summary view for items in the shopping cart.

  - Estimated velocity: 4h.

- Francesco Senese

  - User story #4: Complete the design phase for front-end and back-end integration.

  - Estimated velocity: 5h.

  - User Story #8: Finalize database validation.I will ensure that all tables have been validated correctly, including establishing foreign key relationships, to maintain data integrity and prevent inconsistencies.

  - Estimated velocity: 3h.

- Andres Benitez

  - User story #3: As a developer, I will go over the main page design to include as much details as possible and resolve any issues.

  - Estimated velocity: 6h.

  - User Story #6: As a team leader, I will start planning the transition to the development of each of the features and make sure there are no tasks left to do for the front end and backend.

  - Estimated velocity: 2h.

- Stefano Quiroga:

  - User story #2: As a developer, I will start researching the utilities of React.js to connect the database with the website.

  - Estimated velocity: 4h.

  - User Story #7: As a developer, I will review the product screens and different feature functionality.

  - Estimated velocity: 5h.