Sprint Backlog Grooming Meeting Minutes: 60min

Project: Cherry Clothing

Attendees: Andres Benitez, Francesco Senese, Stefano Quiroga, Fabio Fernandez

Start time: 8:00pm

End time: 9:00pm

After discussion, the velocity of the team for the following spring was estimated to be 32h.

The product owner chose the following user stories to be done during the following sprint. They are ordered based on their priority.

- User story #1: As a developer, I will divide the workloads of the connection between the website and the database.

- User story #2: As a developer, I will identify the key features to connect on the frontend of the website and the backend.

- User story #3: As a developer, I will start the connection of the login page with the database, to ensure user accounts and security.

- User story #4: As a developer, I will continue with the profile page setup for the connection using the database data to display to the user.

- User Story #5: As a developer, I will add a feature that when the contact us page form is filled, the user receives an email confirmation.

- User Story #6: As a developer, I will make sure that when the user adds products to the cart, the products are shown on the cart and on the checkout page.

- User Story #7: As a developer, I plan on introducing the different features into the website.

- User Story #8: As a developer, I will continue working on having the website’s ready for the presentation.

The team members indicated their willingness to work on the following user stories.

- Fabio Fernandez

  - User story #1: As a developer, I will divide the workloads of the connection between the website and the database.

  - Estimated velocity: 4h.

  - User Story #5: As a developer, I will add a feature that when the contact us page form is filled, the user receives an email confirmation.

  - Estimated velocity: 4h.

- Francesco Senese

  - User story #4: As a developer, I will continue with the profile page setup for the connection using the database data to display to the user.

  - Estimated velocity: 5h.

  - User Story #8: I will continue working on having the website’s ready for the presentation.

  - Estimated velocity: 3h.

- Andres Benitez

  - User story #3: As a developer, I will start the connection of the login page with the database, to ensure user accounts and security.

  - Estimated velocity: 6h.

  - User Story #6: As a developer, I will make sure that when the user adds products to the cart, the products are shown on the cart and on the checkout page.

  - Estimated velocity: 2h.

- Stefano Quiroga:

  - User story #2: As a developer, I will identify the key features to connect on the frontend of the website and the backend.

  - Estimated velocity: 4h.

  - User Story #7: As a developer, I plan on introducing the different features into the website.

  - Estimated velocity: 5h.