Sprint Planning Meeting Minutes:

Project: Cherry Clothing

Attendees: Andres Benitez, Stefano Quiroga, Fabio Fernandez, Francesco Senese

Start time: 7:30pm

End time: 8:30pm

After discussion, the velocity of the team was estimated to be 32h.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story #1: As a developer, I will start planning on the steps on how to start developing a webpage.

- User Story #2: As a product owner, I will perform multiple follow ups with the development team to assure the web page is being developed and designed properly.

- User Story #3: As a developer, I start deciding on the design for the webpage and start making sketches for a potential design.

- User Story #4: As a developer, I will follow up with the product owner in multiple occasions to ensure the proper design of the webpage.

- User Story #5: As a developer, I will start learning many of the programming languages that are going to be used to create the webpage, such as HTML, CSS, JavaScript, etc.

- User Story #6: As a developer, I will partner up with the designer of the webpage to start planning the development of website based on the agreed designs.

- User Story #7: As a developer, I will learn about SQL and PHP to start preparing the website’s database.

- User Story #8: As a developer, I will meet with the product owner to verify the features that will be implemented to the website to start preparing ERDs for the website’s database.

The team members indicated their willingness to work on the following user stories.

- Andres Benitez

- User Story #1: As a developer, I will start planning on the steps on how to start developing a webpage.

- Estimated velocity: 4h.

- User Story #2: As a product owner, I will perform multiple follow ups with the development team to assure the web page is being developed and designed properly.

- Estimated velocity: 4h.

- Stefano Quiroga

- User Story #3: As a developer, I start deciding on the design for the webpage and start making sketches for a potential design.

- Estimated velocity: 6h

- User Story #4: As a developer, I will follow up with the product owner in multiple occasions to ensure the proper design of the webpage.

- Estimated velocity: 2h

- Fabio Fernandez

- User Story #5: As a developer, I will start learning many of the programming languages that are going to be used to create the webpage, such as HTML, CSS, JavaScript, etc.

- Estimated velocity: 5h.

- User Story #6: As a developer, I will partner up with the designer of the webpage to start planning the development of website based on the agreed designs.

- Estimated velocity: 3h.

- Francesco Senese

- User Story #7: As a developer, I will learn about SQL and PHP to start preparing the website’s database.

- Estimated velocity: 5h

- User Story #8: As a developer, I will meet with the product owner to verify the features that will be implemented to the website to start preparing ERDs for the website’s database.

- Estimated velocity: 3h.