Sprint Planning Meeting Minutes:

Project: Cherry Clothing

Attendees: Andres Benitez, Stefano Quiroga, Fabio Fernandez, Francesco Senese

Start time: 7:30pm

End time: 8:30pm

After discussion, the velocity of the team was estimated to be 32h.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User story #1: As a developer, I will start including CSS on all the web pages we have completed.

- User story #2: As a team leader, I will confirm that all work that needs to be completed is getting done and no obstacles are presented.

- User story #3: As a developer, I will set up the required data tables to successfully develop the database.

- User story #4: As a developer, I will organize and administrate all ideas in a log to aid other team members be up to date with the website progress.

- User story #5: As a developer, I will finish up the home page using HTML.

- User story #6: As a developer, I will start working on the prototype for the next pages of the website.

- User story #7: As a developer, I will work on the tables for the database.

- User story #8: As a developer, I will update the GitHub with the progress we’ve made.

The team members indicated their willingness to work on the following user stories.

- Andres Benitez

- User story #1: As a developer, I will start including CSS on all the web pages we have completed.

- Estimated velocity: 6h.

- User story #2: As a team leader, I will confirm that all work that needs to be completed is getting done and no obstacles are presented.

- Estimated velocity: 2h.

- Stefano Quiroga

- User story #3: As a developer, I will set up the required data tables to successfully develop the database.

- Estimated velocity: 6h

- User story #4: As a developer, I will organize and administrate all ideas in a log to aid other team members be up to date with the website progress.

- Estimated velocity: 2h.

- Fabio Fernandez

- User story #5: As a developer, I will finish up the home page using HTML.

- Estimated velocity: 5h.

- User story #6: As a developer, I will start working on the prototype for the next pages of the website.

- Estimated velocity: 3h.

- Francesco Senese

- User story #7: As a developer, I will work on the tables for the database.

- Estimated velocity: 5h

- User story #8: As a developer, I will update the GitHub with the progress we’ve made.

- Estimated velocity: 3h.