Sprint Planning Meeting Minutes:

Project: Cherry Clothing

Attendees: Andres Benitez, Stefano Quiroga, Fabio Fernandez, Francesco Senese

Start time: 7:30pm

End time: 8:30pm

After discussion, the velocity of the team was estimated to be 32h.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User story #1: As a developer, I will start including CSS on all the web pages we have completed.

- User story #2: As a developer, I am working on improving the website's design to make it easy for users to navigate throughout the website.

- User story #3: As a developer, I will finish validating all the tables and its foreign keys.

- User story #4: As a developer, I will analyze the possible formats to merge the back-end and front-end of our website.

- User story #5: Finishing the profile section of our website.

- User story #6: Working on the development of the shopping cart feature and how to implement in our website.

- User story #7: As a developer, I will work on the tables for the database.

- User story #8: As a developer, I will update the GitHub with the progress we’ve made.

The team members indicated their willingness to work on the following user stories.

- Andres Benitez

- User story #1: As a developer, I will start performing tests to the website's frontend functionality to ensure there are no issues before proceeding with backend development.

- Estimated velocity: 6h.

- User story #2: As a developer, I am working on improving the website's design to make it easy for users to navigate throughout the website.

- Estimated velocity: 2h.

- Stefano Quiroga

- User story #3: As a developer, I will finish validating all the tables and its foreign keys.

- Estimated velocity: 6h

- User story #4: As a developer, I will analyze the possible formats to merge the back-end and front-end of our website.

- Estimated velocity: 2h.

- Fabio Fernandez

- User story #5: Finishing the profile section of our website.

- Estimated velocity: 5h.

- User story #6: Working on the development of the shopping cart feature and how to implement in our website.

- Estimated velocity: 3h.

- Francesco Senese

- User story #7: As a developer, I will work on the tables for the database.

- Estimated velocity: 5h

- User story #8: As a developer, I will update the GitHub with the progress we’ve made.

- Estimated velocity: 3h.