Sprint Planning Meeting Minutes:

Project: Cherry Clothing

Attendees: Andres Benitez, Stefano Quiroga, Fabio Fernandez, Francesco Senese

Start time: 7:30pm

End time: 8:30pm

After discussion, the velocity of the team was estimated to be 36h.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story #1: As a developer, I will continue to work on the profile features to include on the website.

- User story #2: As a developer, I will start to connect the website with the database with JavaScript.

- User Story #3: As a developer, I will start to implement the merge between back end and front end.

- User story #4: As a developer, I will finish the development of the user aspect of the database.

- User story #5: Finish the design phase for the products.

- User story #6: Complete the design phase for front-end and back-end integration.

- User story #7: Finalize the profile design and layout.

- User story #8: Resolve login screen issues to enhance user access experience.

The team members indicated their willingness to work on the following user stories.

- Andres Benitez

- User story #1: As a developer, I will continue to work on the profile features to include on the website.

- Estimated velocity: 6h.

- User story #2: As a developer, I will start to connect the website with the database with JavaScript.

- Estimated velocity: 6h.

- Stefano Quiroga

- User story #3: As a developer, I will start to implement the merge between back end and front end.

- Estimated velocity: 6h

- User story #4: As a developer, I will finish the development of the user aspect of the database.

- Estimated velocity: 2h.

- Fabio Fernandez

- User story #7: Finalize the profile design and layout.

- Estimated velocity: 5h.

- User story #8: Resolve login screen issues to enhance user access experience.

- Estimated velocity: 3h.

- Francesco Senese

- User story #5: Finish the design phase for the products.

- Estimated velocity: 3h

- User story #6: Complete the design phase for front-end and back-end integration.

- Estimated velocity: 5h.