Sprint Planning Meeting Minutes:

Project: Cherry Clothing

Attendees: Andres Benitez, Stefano Quiroga, Fabio Fernandez, Francesco Senese

Start time: 7:30pm

End time: 8:30pm

After discussion, the velocity of the team was estimated to be 36h.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story #1: As a developer, I will continue to work on the profile features to include on the website.

- User story #2: As a developer, I will work on the following plans for the project.

- User Story #3: As a developer, I will fully develop the merge between back and front end.

- User story #4: As a developer, I will start prioritizing bug fixing.

- User story #5: Finish the design phase for the products.

- User story #6: Complete the design phase for front-end and back-end integration.

- User story #7: Finalize the profile design and layout.

- User story #8: Resolve login screen issues to enhance user access experience.

The team members indicated their willingness to work on the following user stories.

- Andres Benitez

- User story #1: As a developer, I will continue working on the website's database connection.

- Estimated velocity: 6h.

- User story #2: As a developer, I will work on the following plans for the project.

- Estimated velocity: 6h.

- Stefano Quiroga

- User story #3: As a developer, I will fully develop the merge between back and front end.

- Estimated velocity: 6h

- User story #4: As a developer, I will start prioritizing bug fixing.

- Estimated velocity: 2h.

- Fabio Fernandez

- User story #7: Finalize the profile design and layout.

- Estimated velocity: 5h.

- User story #8: Resolve login screen issues to enhance user access experience.

- Estimated velocity: 3h.

- Francesco Senese

- User story #5: Finish the design phase for the products.

- Estimated velocity: 3h

- User story #6: Complete the design phase for front-end and back-end integration.

- Estimated velocity: 5h.