Sprint Retrospective Meeting Minutes

Project: Cherry Clothing

Attendees: Andres Benitez, Francesco Senese, Fabio Fernandez, Stefano Quiroga

Start time: 8:00 PM

End time: 9:00 PM

What went wrong?

Did we do a good job estimating our team's velocity?

○ Yes, the team was able to maintain the planned velocity for the sprint, but there were some slight deviations due to unforeseen technical challenges.

Did we do a good job estimating the points (time required) for each user story?

○ No, some user stories were underestimated in terms of complexity, particularly those related to frontend integrations and API calls.

Did each team member work as scheduled?

○ Mostly, yes. One member had some delays due to personal issues, but the workload was redistributed effectively without impacting overall progress.

What went right?

The team successfully integrated the frontend and backend systems, which was a key deliverable for this sprint.

A new feature for personalized shopping recommendations was prototyped and received positive feedback from the team.

Clear communication between the development and design teams allowed for rapid iteration on the prototype, improving overall efficiency.

How to address the issues in the next sprint?

How to improve the process?

○ Schedule buffer time for tasks that involve new or unfamiliar technologies to better account for potential delays.

○ Make point estimation more accurate by breaking down complex tasks into smaller, manageable user stories.

○ Consider setting up a mentoring system to ensure smoother collaboration between less experienced and more experienced team members.

How to improve the product?

○ Focus on improving the mobile responsiveness of the platform to enhance the user experience across devices.

○ Explore adding a "wishlist" feature to the platform to drive customer engagement and return visits.

○ Begin gathering feedback from potential users early on to guide feature development and prioritization.

By addressing these points, the team will be better prepared for the upcoming sprint and improve both process efficiency and product quality.