Sprint Retrospective Meeting Minutes

Project: Cherry Clothing

Attendees: Andres Benitez, Francesco Senese, Fabio Fernandez, Stefano Quiroga

Start time: 8:00 PM

End time: 9:00 PM

What went wrong?

Did we do a good job estimating our team's velocity?

○ Yes, the team maintained the planned sprint velocity with minor deviations due to unexpected technical challenges.

Did we do a good job estimating the points (time required) for each user story?

○ No, some user stories, especially those involving frontend integrations and API calls, were underestimated in complexity.

Did each team member work as scheduled?

○ Mostly, yes. Most team members worked as scheduled. However, one member faced personal delays, which were managed by redistributing tasks without affecting overall progress.

What went right?

The successful integration of frontend and backend systems was a significant achievement for this sprint. Additionally, a prototype for a personalized shopping recommendations feature was developed and received positive team feedback. Also, effective communication between development and design teams allowed for rapid iteration on the prototype, enhancing efficiency.

How to improve the process?

Allocate buffer time for tasks involving new or unfamiliar technologies to mitigate potential delays. Also, enhancing point estimation accuracy by breaking down complex tasks into smaller, manageable user stories, and implementing a mentoring system to support collaboration between less and more experienced team members.

How to improve the product?

Prioritize mobile responsiveness to improve user experience across devices and consider adding a “Wishlist” feature to encourage customer engagement and repeat visits. Starting by gathering feedback from potential users early to inform feature development and prioritization.