Review Meeting Minutes

Project: Cherry Clothing

Attendees: Andres Benitez, Francesco Senese, Fabio Fernandez, Stefano Quiroga

Start time: 7:00 PM

End time: 8:00 PM

After a show and tell presentation, the implementation of the following user stories was accepted by the product owners:

- User story #1: As a developer, I will start including CSS on all the web pages we have completed.

- User story #3: As a developer, I will finish validating all the tables and its foreign keys.

- User story #4: As a developer, I will analyze the possible formats to merge the back-end and front-end of our website.

- User story #5: Finishing the profile section of our website.

- User story #7: As a developer, I will work on the tables for the database.

- User story #8: As a developer, I will work on the tables for the database.

- User story #8: As a developer, I will update the GitHub with the progress we’ve made.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- User story #2: As a developer, I am working on improving the website's design to make it easy for users to navigate throughout the website.

- How this should be reflected in the user story definition in Scrum:

  - This user story will be important for the development of the webpage, as we will need to catch up to the planned pace for the project.

- User story #6: Working on the development of the shopping cart feature and how to implement in our website.

- How this should be reflected in the user story definition in Scrum:

  - Considering the work that needs to be caught up, not being able to finish the prototyping of the subpages from the project, it is something that must be given priority to be able to finish the project on time.