Review Meeting Minutes

Project: Cherry Clothing

Attendees: Andres Benitez, Francesco Senese, Fabio Fernandez, Stefano Quiroga

Start time: 7:00 PM

End time: 8:00 PM

After a show and tell presentation, the implementation of the following user stories was accepted by the product owners:

- User story #1: As a developer, I will continue to work on the profile features to include on the website.

- User story #3: As a developer, I will start to implement the merge between back end and front end.

- User story #4: As a developer, I will finish the development of the user aspect of the database.

- User story #5: As a developer, finish the design phase for the products.

- User story #7: As a developer, finalize the profile design and layout.

- User story #8: As a developer, resolve login screen issues to enhance user access experience.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- User story #2: As a developer, I will start to connect the website with the database with JavaScript.

- How this should be reflected in the user story definition in Scrum:

  - This user story will be important for the development of the webpage, as we will need to catch up to the planned pace for the project.

- User story #6: Complete the design phase for front-end and back-end integration.

- How this should be reflected in the user story definition in Scrum:

  - Considering the work that needs to be caught up, not being able to finish the prototyping of the subpages from the project, it is something that must be given priority to be able to finish the project on time.