Date: 09/16/2024
Attendees: Ronald Blanco, Jerrick Wong, Lily Padgett-Pflucker, Natalie Garcia- Kearly, Jesús Diaz
Start time: 8:30 pm
End time: 9:30 pm 

Ronald Blanco:

●      What have you done since the last scrum meeting?

○      Gathered all findings to present at our Retrospective and Review meetings.

○      Had our Retrospective and Review meetings.

○      Conducted our Sprint 2 planning meeting.

○      Scheduled our next Daily, Sprint Planning, Retrospective and Review meetings.

●      What is planned to be done until the next scrum meeting?

○     Continue researching the program features and functionality to complete User Story #2.

○      Schedule our next Daily meeting.

●      What are the hurdles?

○      None

Lily Padgett-Pflucker:

What have you done since the last scrum meeting?

-       Continued  on the second story

-      Closed out pur first sprint with the retrospective and review meetings of our product

What is planned to be done until the next scrum meeting?

-     Continue to work on user story 2 so that we can proceed with the others

What are the hurdles?

-       None

Jesus Diaz:

What have you done since the last scrum meeting?

- Continued with program and feature research and began working on User Story 5

What is planned to be done until the next scrum meeting?

- Continued to work researching the program features

What are the hurdles?

- None

Natalie Garcia-Kearly:

What have you done since the last scrum meeting?

-       Continued looking  into the program features. Continued working on user story 4.

What is planned to be done until the next scrum meeting?

- Begin work on research for the next user stories (Story 5).

- Complete previous user story research.

What are the hurdles?

-       None.

Jerrick Wong:

What have you done since the last scrum meeting?

- Start looking into datasets and tools to be used

What is planned to be done until the next scrum meeting?

- Continue research

What are the hurdles?

-       None