Date: 10/04/2024
Attendees: Ronald Blanco, Jerrick Wong, Lily Padgett-Pflucker, Natalie Garcia- Kearly, Jesús Diaz
Start time: 4:00 pm
End time: 5:00 pm 

Ronald Blanco:

●      What have you done since the last scrum meeting?

○  Finishing touches  on User Story #8 to prepare the survey for potential users to find what features to set as a priority.

○    Find candidates to take the Survey.

○      Scheduled our Daily Meeting

●      What is planned to be done until the next scrum meeting?

○    Finished the Surveys for User Story #8 that we will be passing potential Users.

○    Gathered all findings to present at our Backlog meeting.

○      Schedule our next Daily Meeting and Backlog meeting.

●      What are the hurdles?

○      None

Lily Padgett-Pflucker:

What have you done since the last scrum meeting?

- Prepare to hand out surveys so that we can begin our next user stories

- Prepare and schedule backlog meeting and next round of daily meetings

What is planned to be done until the next scrum meeting?

- Completed User Story #8

- Conduct our back log meeting

What are the hurdles?

-       None

Jesus Diaz:

What have you done since the last scrum meeting?

- Continued working on research for User Story # 2

- Finished the Survey Forms

- Collect findings for backlog meeting

What is planned to be done until the next scrum meeting?

- Work on User Story 2

- Prepare to conduct surveys

What are the hurdles?

- None

Natalie Garcia-Kearly:

What have you done since the last scrum meeting?

- Attended the backlog meeting.

- Finalized the survey form to be distributed to potential users.

What is planned to be done until the next scrum meeting?

- Continue any pending user story research/questions.

- Prepare to distribute the survey and collect results.

What are the hurdles?

-       None.

Jerrick Wong:

What have you done since the last scrum meeting?

- Attended backlog and continued work on algorithms

- Helped finalize surveys

What is planned to be done until the next scrum meeting?

- Continue work on algorithms

What are the hurdles?

-       None