Date: 10/11/2024
Attendees: Ronald Blanco, Jerrick Wong, Lily Padgett-Pflucker, Natalie Garcia- Kearly, Jesús Diaz
Start time: 2:00 pm
End time: 3:00 pm 

Ronald Blanco:

●      What have you done since the last scrum meeting?

○   Continued working on User Story# 8 by conducting Surveys to find what features to prioritize and include on our App.

○      Scheduled our Daily Meeting

●      What is planned to be done until the next scrum meeting?

○    Gather all findings to prepare for our Retrospective and Review Planning meetings.

○      Schedule our next Daily, Retro, Review, and Sprint 4 Planning Meeting Meeting.

●      What are the hurdles?

○      None

Lily Padgett-Pflucker:

What have you done since the last scrum meeting?

- Review some of the data from the surveys

- Continue with the surveys

What is planned to be done until the next scrum meeting?

- Collect our findings for the retrospective and review meetings

- Plan our next set of daily, planning, and closing meetings

What are the hurdles?

-       None

Jesus Diaz:

What have you done since the last scrum meeting?

- Finished working on research for User Story # 2

- Reviewed data collected from the surveys

What is planned to be done until the next scrum meeting?

- Plan our next meeting

- Gathered Findings to present in the Sprint Retro and Review

What are the hurdles?

- None

Natalie Garcia-Kearly:

What have you done since the last scrum meeting?

- Collected data from the survey.

What is planned to be done until the next scrum meeting?

- Gathered and analyzed data gathered for retro and review meetings.

- Continue any pending user story research/questions.

- Distribute the survey further and collect results.

- Help with algorithms.

What are the hurdles?

-       None.

Jerrick Wong:

What have you done since the last scrum meeting?

- Began testing algorithms

- Gather work to present at retro and review

What is planned to be done until the next scrum meeting?

- Continue testing

What are the hurdles?

-       None