Project: MoneyMap

Attendees: Ronald Blanco, Jerrick Wong, Lily Padgett-Pflucker, Natalie Garcia- Kearly, Jesús Diaz

Start time: 5:00 PM

End time: 5:30 PM

After discussion, we realized we would need to adjust the user stories/tasks assigned to this sprint as follows.

The following user stories/tasks will be completed during this sprint. They are ordered by priority.

  - User Story # 11 Guest vs. Registered User’s Features

      - Task: Decide features will be included for guest accounts in comparison to registered Users

  - User Story # 12 Trend Algorithm

      - Task: Design an algorithm to handle the User data and return spending/income trend

  - User Story # 13 Currency Exchange API

      - Task:  Work and refine our use of Google’s Currency Exchange API so it can seamlessly integrate into our App

  - User Story # 14 DataBase Setup

      - Task: Set up a database to save User information when an account is connected

  - User Story # 15 Front-End Design

      - Task: Adapt Figma’s template to input to our front-end design

The team members indicated their willingness to work on the following user stories.

- Jerrick Wong

  - User Story # 11,12,13,14,15

- Jesus Diaz

  - User Story # 11,12,13,14,15

- Lily Padgett

  - User Story: # 11, 12, 13, 14, 15

- Ronald Blanco

  - User Story: # 11,12,13,14,15

- Natalie Garcia-Kearly

  - User Story: #11, 12, 13, 14, 15