Date: 10/21/2024
Attendees: Ronald Blanco, Jerrick Wong, Lily Padgett-Pflucker, Natalie Garcia- Kearly, Jesús Diaz
Start time: 7:00 pm
End time: 8:00 pm 

Ronald Blanco:

●      What have you done since the last scrum meeting?

○    Gathered all findings to prepare and present them at our Backlog Meeting.

○    Conducted our Backlog Meeting

○      Scheduled our Daily Meeting.

●      What is planned to be done until the next scrum meeting?

○   Work on User Story #11 Enhance the features offered to our Registered Users Compared to our Guest Users.

○   Determine what new information will be required from Guest Users to expand  User Story #11.

○      Schedule our Daily Meeting.

●      What are the hurdles?

○      None

Lily Padgett-Pflucker:

What have you done since the last scrum meeting?

- Continued user story 12

- Conducted  the backlog meeting

- Began work on user story 13

What is planned to be done until the next scrum meeting?

- Continue work on story 12

- Continue  user story 13 working with the currency exchange API

What are the hurdles?

-       None

Jesus Diaz:

What have you done since the last scrum meeting?

- Continue to work on User Story # 12

  - Look into different algorithms that can appropriately hand the data

- Began looking in was to set up DataBase to function with data handling algorithm (User Story #14)

What is planned to be done until the next scrum meeting?

- Continue to Work on User Story #12

- Continue to Work on User Story #14

- Schedule next meeting

What are the hurdles?

- None

Natalie Garcia-Kearly:

What have you done since the last scrum meeting?

- Had our Backlog meeting.

- Continued working on user story 12.

- Began work on user-story 13- helping to refine the currency exchange API

What is planned to be done until the next scrum meeting?

- Continue to work on trend algorithms for handling user data in story 12

- Continue working on user story 13- work on the currency exchange API

What are the hurdles?

-       None.

Jerrick Wong:

What have you done since the last scrum meeting?

- Continued testing database and working on backend/ui

What is planned to be done until the next scrum meeting?

- Continue database test and integration with backend/ui

What are the hurdles?

-       None