Project: MoneyMap

Attendees: Jerrick Wong, Lily Padgett, Ronald Blanco, Natalie Garcia-Kearly, Jesus Diaz

Date:10/14/2024

Start time: 6:30 pm

End time: 7:00 pm

We picked the following functions/features to use/test during this sprint, which Prof. Masoud Sadjadi approved. Here is the list of user stories and/or tasks ordered based on their priority.

  - User Story # 11 Guest vs. Registered User’s Features

      - Task: Decide features will be included for guest accounts in comparison to registered Users

  - User Story # 12 Trend Algorithm

      - Task: Design an algorithm to handle the User data and return spending/income trend

  - User Story # 13 Currency Exchange API

      - Task:  Work and refine our use of Google’s Currency Exchange API so it can seamlessly integrate into our App

  - User Story # 14 DataBase Setup

      - Task: Set up a database to save User information when an account is connected

  - User Story # 15 Front-End Design

      - Task: Adapt Figma’s template to input to our front-end design

The team members were willing to work on the following user stories/tasks.

- Jerrick Wong

  - User Story # 11,12,13,14,15

- Jesus Diaz

  - User Story # 11,12,13,14,15

- Lily Padgett

  - User Story: # 11, 12, 13, 14, 15

- Ronald Blanco

  - User Story: # 11,12,13,14,15

- Natalie Garcia-Kearly

  - User Story: #11, 12, 13, 14, 15