Date: 11/01/2024
 Attendees: Ronald Blanco, Jerrick Wong, Lily Padgett-Pflucker, Natalie Garcia- Kearly, Jesús Diaz
 Start time: 7:30 pm
 End time: 8:30 pm

 Ronald Blanco:

●  	What have you done since the last scrum meeting?

○      Worked on User Story #16 to develop an algorithm to calculate Interest Rates on Credit Cards and Loans for our Registered Users.

○  	Scheduled our Daily Meeting.

●  	What is planned to be done until the next scrum meeting?

○     Gather all findings to present at our Backlog meeting.

○  	Schedule our Daily and Backlog Meeting .

●  	What are the hurdles?

○  	None

Lily Padgett-Pflucker:

What have you done since the last scrum meeting?

-         Work on user story dealing with the API

-         Continue work on user story 16 to calculate interest rates to fine tune it

-         Continue work on front end

What is planned to be done until the next scrum meeting?

- Schedule our next set of meetings for daily and backlog meeting

-         Continue work on front end

What are the hurdles?

-   	None

Jesus Diaz:

What have you done since the last scrum meeting?

-       Continue to setup Database for User Story #20

-       Set tables

- Worked on user story 16 to help with developing interest rate algorithms.

- Prepare for backlog meeting

What is planned to be done until the next scrum meeting?

-       Focus on setting up the database for User Story #20

- Continue user story 16

What are the hurdles?

-       None

Natalie Garcia-Kearly:

What have you done since the last scrum meeting?

-         Continue work on user story 17

-         Worked on user story 15- front-end

- Prepare for backlog meeting.

What is planned to be done until the next scrum meeting?

- Continue work on user story 17

- Continue working on use story 15- front-end design

What are the hurdles?

-   	None.

Jerrick Wong:

What have you done since the last scrum meeting?

-         Continue  work on  backend/ui and api integration

-  Tested some features on ui

-Prepped for backlog

What is planned to be done until the next scrum meeting?

-         Continue with  backend/ui and api integration

What are the hurdles?

-   	None