Date: 11/04/2024
 Attendees: Ronald Blanco, Jerrick Wong, Lily Padgett-Pflucker, Natalie Garcia- Kearly, Jesús Diaz
 Start time: 7:00 pm
 End time: 8:00 pm

 Ronald Blanco:

●  	What have you done since the last scrum meeting?

○     Gathered all findings to present at our Backlog meeting.

○     Participated on our Backlog Meeting

○      Scheduled our Daily and Backlog meetings.

●  	What is planned to be done until the next scrum meeting?

○     Continue Working on User Story # 16 to calculate interest rate algorithms for Registered Users.

○      Schedule our Daily Meeting .

●  	What are the hurdles?

○  	None

Lily Padgett-Pflucker:

What have you done since the last scrum meeting?

-         Work on user story dealing with the API

-         Continue work on user story 16 to calculate interest rates to fine tune it

-         Continue work on front end

-     Conducted  the  backlog meeting

What is planned to be done until the next scrum meeting?

- Work on user story 17

-         Continue work on front end

What are the hurdles?

-   	None

Jesus Diaz:

What have you done since the last scrum meeting?

-       Continue to setup Database for User Story #20

-       Set tables

- Worked on user story 16 to help with developing interest rate algorithms.

- Participated in the backlog meeting.

What is planned to be done until the next scrum meeting?

-       Focus on setting up the database for User Story #20

- Continue user story 16

What are the hurdles?

-       None

Natalie Garcia-Kearly:

What have you done since the last scrum meeting?

-         Continue work on user story 17

- Continued work on user story 15- front-end

- Prepared for and had the backlog meeting.

What is planned to be done until the next scrum meeting?

- Continue work on user story 17

- Continue working on use story 15- front-end design

What are the hurdles?

-   	None.

Jerrick Wong:

What have you done since the last scrum meeting?

-         Continue  work on  backend/ui and api integration

What is planned to be done until the next scrum meeting?

-         Continue with  backend/ui and api integration

What are the hurdles?

-   	None