Project: MoneyMap

Attendees: Ronald Blanco, Jerrick Wong, Lily Padgett-Pflucker, Natalie Garcia- Kearly, Jesús Diaz

Start time: 6:00 PM

End time: 6:30 PM

After discussion, we realized we would need to adjust the user stories/tasks assigned to this sprint as follows.

The following user stories/tasks will be completed during this sprint. They are ordered by priority.

  - User Story # 16 Interest Rate Algorithm

    - Task: Improve algorithms to handle the User data and calculate their interest rates.

  - User Story # 17 Quick Payoff Algorithm

    - Task: Develop an Algorithm to offer QuickPay options for loans and credit card debt.

  - User Story # 19 Front-End Design Alterations

    - Task: Adapt and Fine-tune our Front-End design.

  - User Story # 21 Expenses Adder Algorithm

    - Task: Develop an Algorithm to add all of the expenses entered by registered Users

  - User Story # 22 DataBase functions and connecting to Python code

    - Task: Add database functionality to the Python code.

The team members indicated their willingness to work on the following user stories.

- Jerrick Wong

  - User Story # 16,17,19,21,22

- Jesus Diaz

  - User Story # 16,17,19,21,22

- Lily Padgett

  - User Story: # 16,17,19,21,22

- Ronald Blanco

  - User Story: # 16,17,19,21,22

- Natalie Garcia-Kearly

  - User Story: #16, 17,19,21,22