Date: 11/14/2024
 Attendees: Ronald Blanco, Jerrick Wong, Lily Padgett-Pflucker, Natalie Garcia- Kearly, Jesús Diaz
 Start time: 2:30 pm
 End time: 3:30 pm

 Ronald Blanco:

●  	What have you done since the last scrum meeting?

○   Continued working on User Story #17 to continue developing our Quick Pay Off Algorithm.

○      Scheduled our Daily meeting.

●  	What is planned to be done until the next scrum meeting?

○      Work on Expense Adder Algorithm User Story# 21. It will add all of the expenses saved by the User.

○      Schedule our Daily Meeting.

●  	What are the hurdles?

○  	None

Lily Padgett-Pflucker:

What have you done since the last scrum meeting?

-          Work on user story 17   to continue developing the algorithm

-        Continue work on front end focusing on home page and user expense charts

What is planned to be done until the next scrum meeting?

- Begin work on user story 21 to develop the expenses adder algorithm

-                Continue work on front end focusing on home page and user expense charts

-            Prepare for our backlog meeting and schedule meetings

What are the hurdles?

-   	None

Jesus Diaz:

What have you done since the last scrum meeting?

-       Continue to work on the DataBase by adding more slots in the tables and retrieval functions for the data to use in the algorithm

- Working on linking the accounts to user information in the database

What is planned to be done until the next scrum meeting?

-       Continue to work on Database and its functions

-  Planning next meeting

What are the hurdles?

-       None

Natalie Garcia-Kearly:

What have you done since the last scrum meeting?

-Continue work on user story 17

-Worked on more front-end alterations, adding tabs and creating about page.

What is planned to be done until the next scrum meeting?

-Prepare for backlog meeting

-Continue work on user story 17

- Help with user story 21.

What are the hurdles?

-   	None.

Jerrick Wong:

What have you done since the last scrum meeting?

-         Reformat user page to be in forms

-        Add logic to check if user enters nothing

-        Attempted to fix error in guestpage

What is planned to be done until the next scrum meeting?

-         Continue reformatting

-       Add logo and about page

-       Fix error on guest page button for page switching back to login

What are the hurdles?

-   	None