Project: Sockify

Date: 10/7/24

Attendees: Abel, Bora, Charlotte, Sebastian

Start Time: 6:45 pm

End Time: 7:45 pm

After discussion, we decided to not add or change any user stories this sprint

The following user stories/tasks will be completed during this sprint. They are ordered by priority.

- User Story #40 Research/explore the ShadCN UI components w/ TailwindCSS

- User Story #41 Complete React mini-course project

- User Story #42 Create PATCH /orders/:order_id/address to update an order's address

- User Story #43 Create GET /orders/:order_id to view order details and item list

- User Story #44 Create PATCH /orders/:order_id/status to update order status

- User Story #45 Create PATCH /orders/:order_id/contact to update an order's contact/customer information

- User Story #46 Create GET /orders/:order_id/updates to retrieve all order_updates for a particular order_id

- User Story #47 Create GET /orders/invoice/:invoice_number to view order details and item list

The team members indicated their willingness to work on the following user stories.

- Abel

  - User Story # 40, 41, 43

- Bora

  - User Story #40, 41, 45

- Charlotte

  - User Story #40, 41, 42, 47

- Sebastian

  - User Story #40, 44, 46