Project: Sockify

Date: 09/11/24

Attendees: Abel, Bora, Charlotte, Sebastian

Start Time: 6:45 pm

End Time: 7:00 pm

Sebastian

- Started converting the issues from the MD file into our project board in GitHub.

Charlotte

- Began to write the SQL for the orders table to track customer purchases

- Will finish the SQL by tomorrow

- No hurdles so far

Abel

- Continued working on typescript tutorial

- Ran the sockify code through vscode and reviewed all the code.

- No hurdles so far.

Bora

- Wrote the SQL code for the first assigned task, which involved creating the ‘order_items’ table and started on the other task for the ‘order_updates’ table.

- No hurdles so far.