Project: Sockify

Date: 09/25/24

Attendees: Abel, Bora, Charlotte, Sebastian

Start Time: 6:45 pm

End Time: 7:00 pm

Sebastian

- Added a features to override auth in local builds and cleaned up the responses for paginated endpoints.

Charlotte

- Completed my code for User Story #33 and made a PR

- I made changes based on feedback I had received

- Had my code recently merged into develop

Abel

- Continued working on User Story #34

- Couldn't work much today due to some family problems, will catch up tomorrow.

Bora

- Finished with User Story #29 and #30.

- Will push the changes for User Story #29 by tonight.

- Based on the feedback for #29, I will push #30 soon after.