Project: Sockify

Date: 10/28/24

Attendees: Abel, Bora, Charlotte, Sebastian

Start Time: 6:30 pm

End Time: 7:00 pm

We picked the following stories to work on during this sprint. Here is the list of user stories and/or tasks ordered based on their priority:

- As a developer, I want to make sure when purchasing items we do not sell more stock than what we have, so that customers' orders can always be fulfilled.

- As a customer, I would like to receive a confirmation email when I place an order, so that I can verify my purchase(s).

- As a customer, I would like to receive an email when my order status is updated, so that I can track the progress of my order(s).

- As a customer, I want to have filtering/search capabilities when browsing all items, so that I can find the items I am looking quicker.

- As a customer, I want to be able to create an account (and login) to the store, so that I can see all my previous orders and track the progress.

- As an admin, I want to be able to login using MFA (2-factor authentication), so that I can ensure the store is secure from bad actors.

- As an admin, I want to have enhanced filtering/search capabilities, so that I can look up orders quickly by customer name or invoice number for example.