Project: Sockify

Date: 09/27/24

Attendees: Abel, Bora, Charlotte, Sebastian

Start Time: 11:15 am

End Time: 11:30 am

What went wrong?

- Did we do a good job estimating our team's work capacity?

  - Mostly, some tasks were not completed

- Did we estimate the time required for each user story/task well?

  - Mostly

- Did each team member work as scheduled?

  - Some team members were not able to complete all their stories yet

What went right?

- Everyone was able to get started working on code and some user stories were completed

How do we address the issues in the next sprint?

- How to improve the process?

  - Meeting scheduling to make sure everyone can be there on time

- How to improve the product?

  - Not much, keep working