Florida International University – Sprint 3 Retrospective Meeting Minutes

CIS4951				Date: 10/12/24

Time Began: 5:00			            Time Ended: 5:30

Attendees: Christopher Alfonso, Alexander Delgado, Nicholas Garcia, Alex Sebastian Jong A Kiem, Rodrigo Lopes

Absent Members: None

A Software Application for Generating Geospatial Format Files from Geotagged Digital Media

What went wrong?

- Did we do a good job estimating our team's work capacity?

  - Yes, we are working towards the project and are on track.

- Did we do a good job estimating the time required for each user story/task

  - The five tasks per teammate over two weeks were all done within the sprint.

- Did each team member work as scheduled?

  - Yes, we all completed the designated tasks for this sprint.

What went right?

- A large portion of the backend code has been developed.

- Backend bug fixing is mostly complete.

- Frontend implementation is underway but not yet complete.

How to address the issues in the next sprint?

- How to improve the process?

  - Give new responsibilities/tasks to group members.

  - Better communication between backend and frontend to establish the needed connections.

- How to improve the product?

  - The product is not yet finished, for now we are focusing on creating the minimum viable product, later we will look to apply improvements.