Florida International University – Sprint 4 Standup 6 Meeting Minutes

CIS4951 Date: 10/21/24

Time Began: 8:15PM Time Ended: 8:30PM

Attendees: Nicholas Garcia, Christopher Alfonso, Rodrigo Lopes, Alex Sebastian Jong A Kiem, Alexander Delgado

Absent Members: None

A Software Application for Generating Geospatial Format Files from Geotagged Digital Media

Nicholas Garcia:

● What have you done since the last scrum meeting?

1. Contribute to axios frontend development.

2. Try to connect frontend with backend using Springboot endpoints

● What is planned to be done until the next scrum meeting?

1. Continue working towards communicating front and backend.

● What are the hurdles?

1. Unfamiliarity with Axios and Springboot.

Christopher Alfonso:

● What have you done since the last scrum meeting?

1. Connecting backend with frontend

2. Meet with team to do back end connections

3. Fix the order function

● What is planned to be done until the next scrum meeting?

1. Research integrate backend code with react

2. Add method to return all media objects

● What are the hurdles?

1. None currently

Rodrigo Lopes:

● What have you done since the last scrum meeting?

1. Worked on React frontend of the application

2. React navigation

● What is planned to be done until the next scrum meeting?

1. Continue working on React frontend and begin developing backend API connections. 2. React navigation

● What are the hurdles?

1. None

Alex Jong A Kiem:

● What have you done since the last scrum meeting?

1. Implement error handling

● What is planned to be done until the next scrum meeting?

1. Start learning React Native

● What are the hurdles?

1. None

Alexander Delgado:

● What have you done since the last scrum meeting?

1. Add upload photo button, connect this to latitude / longitude backend functions ● What is planned to be done until the next scrum meeting?

1. Finish implementing the upload photo button.

● What are the hurdles?

1. Errors are occurring when tying the two together with axios.