Florida International University – Sprint 4 Review Meeting Minutes

CIS4951 Date: 11/10/24

Time Began: 5:30 Time Ended: 6:00

Attendees: Christopher Alfonso, Alexander Delgado, Nicholas Garcia, Alex Sebastian Jong A Kiem, Rodrigo Lopes

Absent Members: None

A Software Application for Generating Geospatial Format Files from Geotagged Digital Media

After a show-and-tell presentation, we consolidated our findings as follows.

● Features/functions that were tested thoroughly and worked as expected without any errors/issues.

○ Working with KML /KMZ Files

Continued work with exporting

● Features/functions that were tested thoroughly and did NOT work as expected. Here is the list of issues/errors observed.

○ Axios development and implementation

○ Connecting front end to the back end connections

● Features/functions that were tested thoroughly and would benefit from some improvement/enhancements. Here is the list of suggested

enhancements/improvements.

○ Extra bug testing in the backend

○ Adding some extra features in the backend