Florida International University – Sprint 5 Retrospective Meeting Minutes

CIS4951				Date: 11/10/24

Time Began: 3:00			         Time Ended: 3:30

Attendees: Christopher Alfonso, Alexander Delgado, Nicholas Garcia, Alex Sebastian Jong A Kiem, Rodrigo Lopes

Absent Members: None

A Software Application for Generating Geospatial Format Files from Geotagged Digital Media

What went wrong?

- Did we do a good job estimating our team's work capacity?

  - Our teams work capacity was well estimated, however we were a bit behind this sprint because of some technical issues which caused impediments for the team.

- Did we do a good job estimating the time required for each user story/task

  - The five tasks per teammate over two weeks were all done within the sprint.

- Did each team member work as scheduled?

  - Yes, we all completed the designated tasks for this sprint.

What went right?

- We have a new plan going forward.

- Significant progress has been made in the frontend.

- Frontend implementation is underway but not yet complete.

How to address the issues in the next sprint?

- How to improve the process?

  - Give new responsibilities/tasks to group members.

  - Better communication between backend and frontend to establish the needed connections.

- How to improve the product?

  - Complete all features and present the first version of the product.