Florida International University – Sprint 7 Planning Meeting Minutes

CIS4951				Date: 11/23/24

Time Began: 6:30PM                       Time Ended: 6:55PM

Attendees: Christopher Alfonso, Alexander Delgado, Nicholas Garcia, Alex Sebastian Jong A Kiem, Rodrigo Lopes

Absent Members: None

A Software Application for Generating Geospatial Format Files from Geotagged Digital Media

After discussion, the velocity of the team was estimated to be : 4 user stories each.

25 Points

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story U01 (2 pts): Finish debugging exporting process.

- User Story U02 (3 pts): Finish debugging open project feature.

- User Story U03 (5 pts): Allow upload of non geotagged images to be taken as input.

- User Story U04 (5 pts): Bug testing for the backend

The team members indicated their willingness to work on the following user stories.

- Christopher Alfonso: U01, U02, U03, U04

- Alexander Delgado: U01, U02, U03, U04

- Nicholas Garcia:  U01, U02, U03, U04

- Alex Sebastian Jong A Kiem:  U01, U02, U03, U04

- Rodrigo Lopes:  U01, U02, U03, U04