- Project: FloriDex

- Attendees: Lucas Rodriguez, Erick Sanchez, Amaury Pardo, Michael Rosales, Diego Angueira

- Start time: 8:15pm

- End time: 8:45pm
After discussion, we realized the user stories did not need any changes.
The following user stories will be completed during this sprint. They are ordered by priority.

  - User Story 1: As a developer, I would like to create a prototype for the login and register pages, so that we would have the first working design after the wireframe

  - User Story 2: As a developer, I would like to create a prototype for the creature list page, so that we would have the first working design after the wireframe

  - User Story 3: As a developer, I would like to create a prototype for the creature detail page, so that we would have the first working design after the wireframe

  - User Story 4: As a developer, I would like to create a prototype for the profile page, so that we would have the first working design after the wireframe

  - User Story 5: As a developer, I would like to learn Kotlin and Android Studio, so that way I can get up to speed with the project.

- The team members indicated their willingness to work on the following user stories.

  - Lucas Rodriguez

    - User Story 3: As a developer, I would like to create a prototype for the creature details page, so that we would have the first working design after the wireframe

  - Erick Sanchez

    - User Story 1: As a developer, I would like to create a prototype for the login and register pages, so that we would have the first working design after the wireframe

  - Amaury Pardo

    - User Story 4: As a developer, I would like to create a prototype for the profile page, so that we would have the first working design after the wireframe

  - Michael Rosales

    - User Story 5: As a developer, I would like to learn Kotlin and Android Studio, so that way I can get up to speed with the project.

  - Diego Angueira

    - User Story 2: As a developer, I would like to create a prototype for the creature list page, so that we would have the first working design after the wireframe