Date: 9/4/2024
Attendees: Lucas Rodriguez, Erick Sanchez, Amaury Pardo, Michael Rosales, Diego Angueira
Start time: 11:00pm
End time: 11:20pm

- Amaury Pardo:

  - What have you done since the last scrum meeting?

    - Started work on profile page

  - What is planned to be done until the next scrum meeting?

    - Work on profile page

  - What are the hurdles?

    - N/A

- Diego Angueira:

  - What have you done since the last scrum meeting?

    - Setting up applications to be used

  - What is planned to be done until the next scrum meeting?

    - Setting up applications to be used

  - What are the hurdles?

    - N/A

- Erick Sanchez:

  - What have you done since the last scrum meeting?

    - Started working on the login and register page

  - What is planned to be done until the next scrum meeting?

    - Continue working on the pages

  - What are the hurdles?

    - N/A

- Lucas Rodriguez:

  - What have you done since the last scrum meeting?

    - Review the page wireframe and plan how to prototype

  - What is planned to be done until the next scrum meeting?

    - Write pseudocode on making the prototype

  - What are the hurdles?

    - Minor time constraints with work

- Michael Rosales:

  - What have you done since the last scrum meeting?

    - Continued to learn Kotlin and cloned the GitHub repository on my computer.

  - What is planned to be done until the next scrum meeting?

    - Further study Kotlin and get more up to speed with how the project will be implemented with Android Studio.

  - What are the hurdles?

    - Time management