Date: 9/30/2024
Attendees: Lucas Rodriguez, Erick Sanchez, Amaury Pardo, Michael Rosales, Diego Angueira
Start time: 7:00pm
End time: 7:30pm

- Amaury Pardo:

  - What have you done since the last scrum meeting?

    - Planned out the sprint with the team

  - What is planned to be done until the next scrum meeting

    - Start working in connecting the profile page to the database

  - What are the hurdles?

    - N/A

- Diego Angueira:

  - What have you done since the last scrum meeting?

    - Update creature list page

  - What is planned to be done until the next scrum meeting?

    - Update creature list page

  - What are the hurdles?

    - N/A

- Erick Sanchez:

  - What have you done since the last scrum meeting?

    - Plan for next sprint

  - What is planned to be done until the next scrum meeting?

    - Start working on connecting the login and register pages to the databases

  - What are the hurdles?

    - N/A

- Lucas Rodriguez:

  - What have you done since the last scrum meeting?

    - Brainstorm what to do for this sprint

  - What is planned to be done until the next scrum meeting?

    - Create the project database

  - What are the hurdles?

    - Time management

- Michael Rosales:

  - What have you done since the last scrum meeting?

    - Conversed with team about upcoming sprint

  - What is planned to be done until the next scrum meeting?

    - Try to find a possible means of getting started with implementation of user stories

  - What are the hurdles?

    - Time management