Date: 10/7/2024
Attendees: Lucas Rodriguez, Erick Sanchez, Amaury Pardo, Michael Rosales, Diego Angueira
Start time: 11:00pm
End time: 11:15pm

- Amaury Pardo:

  - What have you done since the last scrum meeting?

    - Worked on profile page

  - What is planned to be done until the next scrum meeting

    - Start work linking the profile page to the database

  - What are the hurdles?

    - N/A

- Diego Angueira:

  - What have you done since the last scrum meeting?

    - Update creature list page

  - What is planned to be done until the next scrum meeting?

    - Update creature list page

  - What are the hurdles?

    - N/A

- Erick Sanchez:

  - What have you done since the last scrum meeting?

    - Worked on login and register pages

  - What is planned to be done until the next scrum meeting?

    - Work on login and register pages

  - What are the hurdles?

    - Time management

- Lucas Rodriguez:

  - What have you done since the last scrum meeting?

    - Ensure everyone has access to the shared database

  - What is planned to be done until the next scrum meeting?

    - Set up the database in the project’s description page

  - What are the hurdles?

    - N/A

- Michael Rosales:

  - What have you done since the last scrum meeting?

    - Get into the database we will be using

  - What is planned to be done until the next scrum meeting?

    - Learn how the database works and how it is meant to be implemented

  - What are the hurdles?

    - Time management