Date: 10/8/2024
Attendees: Lucas Rodriguez, Erick Sanchez, Amaury Pardo, Michael Rosales, Diego Angueira
Start time: 11:00pm
End time: 11:25pm

- Amaury Pardo:

  - What have you done since the last scrum meeting?

    - Worked on profile page

  - What is planned to be done until the next scrum meeting

    - Start working on merging profile page to database

  - What are the hurdles?

    - N/A

- Diego Angueira:

  - What have you done since the last scrum meeting?

    - Update creature list page

  - What is planned to be done until the next scrum meeting?

    - Update creature list page

  - What are the hurdles?

    - N/A

- Erick Sanchez:

  - What have you done since the last scrum meeting?

    - Worked on login and register pages

  - What is planned to be done until the next scrum meeting?

    - Work on login and register pages

  - What are the hurdles?

    - Time management

- Lucas Rodriguez:

  - What have you done since the last scrum meeting?

    - Migrate the database to a new platform

  - What is planned to be done until the next scrum meeting?

    - Connect the database to the description with success

  - What are the hurdles?

    - Packet errors

- Michael Rosales:

  - What have you done since the last scrum meeting?

    - Begin work on implementing SQL into the settings page

  - What is planned to be done until the next scrum meeting?

    - Continue to implement the database into the settings page.

  - What are the hurdles?

    - Time management