Date: 10/28/2024
Attendees: Lucas Rodriguez, Erick Sanchez, Amaury Pardo, Michael Rosales, Diego Angueira
Start time: 11:00pm
End time: 11:15pm

- Amaury Pardo:

  - What have you done since the last scrum meeting?

    - Planned out the sprint

  - What is planned to be done until the next scrum meeting

    - Work on the API

  - What are the hurdles?

    - N/A

- Diego Angueira:

  - What have you done since the last scrum meeting?

    - Configure mySQL

  - What is planned to be done until the next scrum meeting?

    - Fix up Creature List

  - What are the hurdles?

    - N/A

- Erick Sanchez:

  - What have you done since the last scrum meeting?

    - Prepared for Sprint

  - What is planned to be done until the next scrum meeting?

    - Work on Lambda

  - What are the hurdles?

    - N/A

- Lucas Rodriguez:

  - What have you done since the last scrum meeting?

    - Give the Lambda function a working parameter to filter data rows

  - What is planned to be done until the next scrum meeting?

    - Utilize the response data for dynamic descriptions

  - What are the hurdles?

    - N/A

- Michael Rosales:

  - What have you done since the last scrum meeting?

    - Worked on Lambda function and communicated with the team about the sprint.

  - What is planned to be done until the next scrum meeting?

    - Continue working on Lambda function

  - What are the hurdles?

    - Time management