Date: 11/23/2024
Attendees: Lucas Rodriguez, Erick Sanchez, Amaury Pardo, Michael Rosales, Diego Angueira
Start time: 10:00pm
End time: 10:30pm

- Amaury Pardo:

  - What have you done since the last scrum meeting?

    - Worked on API

  - What is planned to be done until the next scrum meeting

    - Work on Account Page

  - What are the hurdles?

    - N/A

- Diego Angueira:

  - What have you done since the last scrum meeting?

    - Connect creature list to other sections

  - What is planned to be done until the next scrum meeting?

    - Connect creature list to other sections

  - What are the hurdles?

    - N/A

- Erick Sanchez:

  - What have you done since the last scrum meeting?

    - Worked on connecting to database

  - What is planned to be done until the next scrum meeting?

    - Prepare for final sprint

  - What are the hurdles?

    - N/A

- Lucas Rodriguez:

  - What have you done since the last scrum meeting?

    - Make finishing touches to page navigation functions

  - What is planned to be done until the next scrum meeting?

    - Plan the final sprint

  - What are the hurdles?

    - N/A

- Michael Rosales:

  - What have you done since the last scrum meeting?

    - Tried to connect to profile page

  - What is planned to be done until the next scrum meeting?

    - Talk with teammates about upcoming sprint

  - What are the hurdles?

    - N/A