Date: 12/3/2024
Attendees: Lucas Rodriguez, Erick Sanchez, Amaury Pardo, Michael Rosales, Diego Angueira
Start time: 11:15pm
End time: 11:35pm

- Amaury Pardo:

  - What have you done since the last scrum meeting?

    - Worked on Account Page connections

  - What is planned to be done until the next scrum meeting

    - Finish up Account Page

  - What are the hurdles?

    - Time management

- Diego Angueira:

  - What have you done since the last scrum meeting?

    - Connect creature list to other sections

  - What is planned to be done until the next scrum meeting?

    - Connect creature list to other sections

  - What are the hurdles?

    - N/A

- Erick Sanchez:

  - What have you done since the last scrum meeting?

    - Prepare for presentation

  - What is planned to be done until the next scrum meeting?

    - Prepare for presentation

  - What are the hurdles?

    - N/A

- Lucas Rodriguez:

  - What have you done since the last scrum meeting?

    - Complete the project documentation and assist others in finishing the project code

  - What is planned to be done until the next scrum meeting?

    - Record the project introduction and demo

  - What are the hurdles?

    - N/A

- Michael Rosales:

  - What have you done since the last scrum meeting?

    - Merged from the main branch on GitHub and communicated with team on next steps.

  - What is planned to be done until the next scrum meeting?

    - Try to implement sign out and back button functions

  - What are the hurdles?

    - Time management