Daily Scrum Meeting Minutes

Date: 9/6/24
Attendees: Josue Miranda, Alex Choi, Dorys Ricardo Abellon, Gabriela Vega Lobatos
Start time: 7:30pm
End time: 8:30pm

Josue Miranda:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Began researching into the different types of databases like MySQL and MongoDB

- What is planned to be done until the next scrum meeting?

  - Continue drawing database designs and research into the most suitable database

- What are the hurdles?

  - Picking a suitable database language

Alex Choi:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Researching the benefits and disadvantages of using Node.JS with Express.JS and Django or Flask.

- What is planned to be done until the next scrum meeting?

  - Continue researching and decide what framework to use.

- What are the hurdles?

  - Picking a backend framework.

Dorys Ricardo Abellon:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Research into different frontend languages and details on how they work

- What is planned to be done until the next scrum meeting?

  - I would like to find frontend runtime environments/frameworks for our project.

- What are the hurdles?

  - Picking a frontend framework.

Gabriela Vega Lobatos:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Upload files into GitHub repo for developers to use

- What is planned to be done until the next scrum meeting?

  - Continue researching how to set up Github properly

- What are the hurdles?

  - None at the moment.